## Slide 1: Delivering analytical projects using R: lessons learnt
Anastasiia Zharinova
Senior Economic Manager
Economics & Strategic Analysis team

## Slide 2: Background
Scoping and planning
Doing the work
Wrapping up
What do we mean by a project?
Scoping and planning
Doing the work
Wrapping up

## Slide 3: Scoping and planning
Stakeholder engagement
Planning the work
Pushing for clarity but being flexible
Managing expectations and presenting trade offs clearly
Thinking about storytelling from the start
Scoping
Understanding what analysis is already there
… who else might be working on similar operational question
… and what code is available
Account for data access and IT issues
Keep all documents in one place and use R as a project-management tool:
  Ghannt Charts (https://mermaid-js.github.io/mermaid/#/)
  Assumptions/decisions/risk log
  Methodology and technical documents

## Slide 4: Doing the work
Obstacles
Solutions
Changes in data flows and multiple versions of code
IT delays and software crash
Multiple changes to the model, e.g. by stakeholder request
Coordinating the team, especially when different levels in R
Competing deadlines and/or unrealistic expectations
Use RStudio cloud as a plan B
Set up R project and save datasets as Rdata. If possible, use git
Maintaining clear documentation from the start, e.g. decisions log
Daily stand-ups, regular check-ins, pair coding sessions
Communicating with the team, wider department and stakeholders
Multiple versions of the same file or conflicting naming of models
Good file-naming and file organisation, relative paths

## Slide 5: Wrapping up
Quality Assurance
Doing it by stages
Finding appropriate person in advance
Present findings
Handover
Celebrate
Lessons learned
Present findings v2
Think about story when preparing findings
Ideally, use R to generate slides and organise in small units
Build on documentation on github in case work will be picked up again
Share results wider if there is a sign off
Discuss with the team what went well, what did not go well and what could be better